## Slide 1: Work Breakdown Structure (WBS)
Project: Web Service Open to Malicious Attack
Intern: Gaurav Jaywant Moynak
Project ID: IAC IP25
Project Manager: Harshada Topale
Organization: Cloud Counselage Pvt. Ltd.

## Slide 2: What is Work Breakdown Structure (WBS)?
A Work Breakdown Structure (WBS) is a hierarchical framework that breaks a project into smaller, manageable components.
• It helps plan, organize, and control tasks and deliverables effectively.
• WBS provides a visual representation of the project scope and ensures alignment with objectives and timelines.
• Especially useful in security assessments like VAPT to track testing stages and milestones clearly.

## Slide 3: WBS Structure for This Project
The WBS is structured in three levels:
• Level 1: Phases – High-level grouping (Initiation, Planning, Execution, etc.)
• Level 2: Activities – Major tasks performed in each phase
• Level 3: Subtasks – Detailed action items under each activity
The WBS aligns with the VAPT lifecycle followed during the assessment of https://ccgac.bitrix24.site.

## Slide 4: Phase 1 – Initiation
Objectives:
• Define the project scope, goals, and deliverables.
• Set expectations with stakeholders.
• Create a foundational framework for the engagement.
Tasks:
1.1 Define scope and objectives
1.2 Identify stakeholders and resources
1.3 Create and approve the project charter
1.4 Gather initial requirements and known constraints

## Slide 5: Phase 2 – Planning
Objectives:
• Prepare for execution by laying down structure and responsibilities.
• Finalize the required tools and testing environments.
Tasks:
2.1 Develop a detailed project schedule and milestones
2.2 Assign roles and responsibilities
2.3 Identify required tools (e.g., Nmap, Burp, Nikto) and testing environments (e.g., Kali Linux, browsers)

## Slide 6: Phase 3 – Execution (Part 1)
Objective:
• Perform hands-on VAPT activities based on defined scope.
Tasks:
3.1 Reconnaissance & Information Gathering
DNS lookups, WHOIS, traceroute, Google Dorking
3.2 Vulnerability Scanning and Enumeration
Nmap for ports/services, Nikto, SSL scans, tech stack detection

## Slide 7: Phase 3 – Execution (Part 2)
Tasks:
3.3 Vulnerability Assessment and Analysis
Manual testing and automated scanning (Burp Suite, Nikto)
3.4 Exploitation and PoC
Safe exploitation of issues, screenshots for evidence
3.5 Post-Exploitation and Privilege Escalation
Escalate roles where possible, assess damage potential
3.6 Documentation and Risk Analysis
Record issues, categorize by CVSS, prepare risk summaries

## Slide 8: Phase 4 & 5 – Testing and Closure
4. Testing & Validation:
• Validate findings with client
• Retest fixed vulnerabilities
• Finalize recommendations
5. Closure:
• Draft and submit final audit report
• Deliver project presentation
• Discuss lessons learned and conclude engagement

## Slide 9: Summary
• WBS enabled clear tracking of each phase and activity.
• Helped break down complex VAPT tasks into manageable units.
• Supported timely delivery of reports and artifacts.
• Ensured coverage of all key cybersecurity testing phases.
• Professional approach aligned with real-world industry practices.